## Slide 1: PDS Geosciences Node Report Management Council Face-to-Face Meeting
Ray Arvidson, Ed Guinness, Tom Stein, Susan Slavney
PDS Geosciences Node
February 5, 2016

## Slide 2: Mars 2020
A draft Archive Plan is ready to be presented at the Project PDR this week.
  We will follow up with results of this review on any archiving issues.
  Project CDR is currently planned for November, but no archiving deliverables are needed for that review.
The MOU between Mars 2020 and PDS has been signed.
ICDs exist in at least draft form for all instrument teams, including Returned Sample Science (i.e., sample caching).
  Most teams have had discussions with and decided on the role of MIPL in helping to produce archives.
The next DAWG meeting is May 5. There is not much to do right now.

## Slide 3: Mars 2020 Sample Cache
Mars 2020 will collect drill cores, place them in caches, and drop them in designated locations for retrieval by a later mission.
Documentation of sample collection and cache placement to include:
  Unique identifier and description of drill core
  Location of drilling event,
  Date and time of drilling event,
  Location of cache in which sample was deposited,
  List of observations related to drilling event,
  End-to-end tracking of drills from plans to uplinked sequences to data products.
Project has designated Returned Sample Science archive representative (Yulia Goreva).

## Slide 4: InSight Status
The InSight launch scheduled for March 8, 2016, has been delayed due to a hardware problem with the SEIS instrument.
Archive work is on hold until new schedule is in place following InSight management meeting at HQ in March.
At the time of the delay announcement:
  HP3 peer review had been completed,
  RISE review was in lien resolution,
  Camera review was in progress,
  SEIS review was about to begin,
  IDA, APSS, and Magnetometer reviews had not begun and were behind schedule.