## Slide 1: Dawn Archiving Status
Carol Neese
Eric Palmer
Small Bodies Node
PDS MC Face-to-Face
Feb. 4-5, 2015

## Slide 2: Miscellaneous
Developed PDS3to4 Migration Tool
    Can use PDS3to4 and OLAF to archive PDS 4
    Supports PDS 1.4
      Including images
R&A, especially DAPs, will be producing many small data sets. Mostly simple tables and images
    This route of migration allows building PDS4 data sets easily
We invite nodes for a F2F with our software team to share ideas and learn how to use OLAF/PDS3to4
Ferret – Deployed basic search and summary view
Notes: we think it is useful to release, possibly with the HAMO reviews, then final installment with the EOM reviews.

## Slide 3: Dawn Archiving for Ceres
Dawn in good shape
    Coordinate system approved – Oct 2015
    Data was certified in time for DDAP 2015
Delivery through HAMO expected Feb 2016
Recalibration of Vesta VIR 3-micron region – Feb 2016
Vesta VIR Global Maps – Feb 2016
FC Ceres HAMO global and quadrangle mosaics – Mar/Apr 2016

## Slide 4: Detailed Status – Ceres
Mission Phase | Level 1A | Level 1B | Level 2/Higher
Framing Camera | Approach and RC3 Certified | Not yet submitted | 
VIR | Approach and RC3 Certified. Survey VIS-only Certified | Approach and RC3 Certified | 
GRaND | Accumulating for later review | Accumulating for later review | 
Gravity | TBD | TBD | 
SPICE | TBD | N/A | N/A

## Slide 5: Detailed Status – Ceres
Mission Phase | Cruise | Approach | RC3 | Survey | HAMO | LAMO
Framing Camera | Cert - 1A | Cert – 1A | Cert – 1A | Imminent Feb 2016 | Imminent Feb 2016 | 
VIR | Cert – 1B | Cert – 1B | Cert – 1B | Cert – 1A (Vis) | Imminent Feb 2016 | 
GRaND | Imminent Feb 2016 | Imminent Feb 2016 | Imminent Feb 2016 | Imminent Feb 2016 | Imminent Feb 2016 | 
Gravity | End of Encounter | End of Encounter | End of Encounter | End of Encounter | End of Encounter | End of Encounter
SPICE | Archived | Archived | Archived | Archived | When submitted | When submitted

## Slide 6: Ceres tentative 2016 review schedule
Through HAMO (our plan)
  L1A & L1B – Jan/Feb 2016
Through end of mission (our plan)
  L1A & L1B – Aug/Sep 2016
  Higher level products – Oct/Nov 2016
Vesta higher level products
  No immediate plans. Most likely delayed until after Ceres
Notes: I have suggested this schedule in the DAWG. No official acceptance but in general they are working toward it.
GRaND to be reviewed when we think it is useful to release, possibly with the HAMO reviews, then final installment with the EOM reviews.

## Slide 7: Detailed Status – Vesta
Mission Phase | Level 1A | Level 1B | Level 2/Higher
Framing Camera | Archived | Archived | Not submitted yet (except mosaics)
VIR | Archived | Archived | Not submitted yet
GRaND | Archived | Certified – minor liens | Archived
Gravity | Archived | N/A | Archived
SPICE | Archived | N/A | N/A
Framing Camera Global mosaics | - | - | Archived
No Change

## Slide 8: Vesta – Higher Level Products
Higher Level Products | Status | Notes
Gaskell Shape Model | Not delivered | Reprocessing for Claudia’’
DLR Shape Model | Not delivered | 
FC Stray Light | Not delivered | Soon. Data collected a few months ago
FC Quadrangle Mosaics | Sample given | Soon
Geologic Mapping Quadrangle | Published | Images (jpg) archived in journal
VIR 3-micron recalibration | Not delivered | New calibration post RC3. Expect post-Ceres
VIR Band Center & Depth | Sample provided | In progress
VIR Distribution Maps | Some published | No status
No Change

## Slide 9: Detailed Status – Mars/Cruise/Cal
Mission Phase | Level 1A | Level 1B | Notes
Framing Camera Mars, Cruise | Certified through Vesta | Certified through Vesta | Stagnant
Framing Camera Calibration | Certified through Vesta | Certified through Vesta | Minor liens. Ceres calibration files in review.
GRaND – Cruise | Archived through Vesta | N/A | Vesta-Ceres cruise submitted for review.
GRaND – Mars | Archived | Archived | 
VIR – Cruise | Liens-resolution | Liens-resolution | Minor liens
VIR – Calibration | N/A | Archived; updated calibration in review | 
No Change

## Slide 10: Thank You

## Slide 11: Archive Status Terms
“Archived” – archiving is complete.
“Certified” – Data are still in liens resolution, but publicly released with minor liens.
“Liens Resolution” – Data have been reviewed and liens are being resolved by the mission.
“In Review” – Data are currently in review at SBN.
“Not yet submitted” to SBN for review.
Items in red need attention. Others completed, nearly done, or making good progress.