## Slide 1: Rosetta Status
Mike A’Hearn

## Slide 2: Background
Since asteroid flybys (in 2009 and 2012) ESA’s PSA has not been able to afford peer reviews
Data have been delivered, of various qualities, at irregular times and released by PSA except when seriously bad
  Posted at SBN as certified via release by PSA – a public archive that counts for DAPs

## Slide 3: New Developments
Big push for archiving from Project Scientist
Extra ESA funding
Significant increase in PSA staff
  2 full time and 2 part time working on validation for Rosetta (pt = Dave Heather & Sebastien Besse)
  Tilden Barnes at SBN struggling to keep up with validation
DVAL still misses many things

## Slide 4: Status at end of 2015
Data being delivered more or less on schedule to PSA, and thence to SBN
Data deliveries scheduled quarterly
  each quarter since Philae landing is a phase
  delivery six months from end of phase
    except OSIRIS 1 year from end of phase
Variations among instruments
  Most deliver within 8 months
  LARGE variation in quality (standards)

## Slide 5: Previous C-G Peer Reviews
Reference Frame & Coordinate System
  Reviewed June 2015, Released September 2015
Shape Model dataset assembled by SBN!!!
  diverse shape model providers (LAM, LAM-PSI, DLR, ESA)
  primary science provider (LAM) preferred to deal with SBN than PSA
  several more shape models anticipated (based on different techniques and more data)
C-G Shape model reviews
  Jun 2015 – first shape from science cameras,
    serious errors of alignment with reference frame (data not released)
    additional documentation and minor fixes also needed
  Feb 1 2016 – re-review science shape, review ESA-RMOC shape, certified with liens
C-G Data Review
  Feb 15-18 2016

## Slide 6: Data Review
Feb 15-18 2016
Raw data from NEARLY all instruments from both orbiter and lander, PRL & ESC1
Calibrated data from same instruments but only as samples from 4 of them
Very few higher level products
  e.g. resampled data (to linearize wavelength scale) from ALICE (uv spectrometer)
Liens will be fixed for ESC3 delivery (ESC2 delivery is in progress) and PRL thru ESC2 will be fixed at end of mission

## Slide 7: Some Review Statistics
Instruments: 24!!!
Datasets: 155; 78 publicly released
  OSIRIS 32 datasets in PRL & 8 per month in ESCn
  RPC-LAP 1.2M products per dataset
~500 GBytes
Problem issues
  PSA still at PDS3.6
  ASCII tables not properly described (e.g., bit columns in string columns) or containing invalid values or incorrectly formatted (integer columns with floating values)
  Wrong EOL characters

## Slide 8: Summary
A LOT of work to be done
A BIG improvement over a year ago